Date: 9/1/2015

Attendees: Christopher Jones, Anthony Amador, Ricardo Dominguez

Start time: 10:00 PM

End time: 10:30 PM

Minute Taker: Christopher

Christopher Jones

* What was done since the last scrum meeting?
  + This was our first scrum meeting
* What is planned to be done until the next scrum meeting?
  + Learning more about my respective project
* What are the hurdles?
  + A lack of clarity on how much time should be spent with integrating the login between our projects

Anthony Amador

* What was done since the last scrum meeting?
  + This was our first scrum meeting
* What is planned to be done until the next scrum meeting?
  + Learning more about my respective project
* What are the hurdles?
  + A lack of clarity on how much time should be spent with integrating the login between our projects

Ricardo Dominguez

* What was done since the last scrum meeting?
  + This was our first scrum meeting
* What is planned to be done until the next scrum meeting?
  + Learning more about my respective project
* What are the hurdles?
  + A lack of clarity on how much time should be spent with integrating the login between our projects

Date: 9/2/2015

Attendees: Masoud Sadjadi, Juan Caraballo, Anthony Amador, Frank Hernandez, Ricky Dominguez

Start time: 8:30 pm

End time: 9:15 pm

Minute Taker: Every one

Anthony Amador:

* What was done since the last scrum meeting?
  + This was our first scrum meeting,
  + Looking at backlog
  + Familiarized self with backlog, going back and getting familiar with the system.
* What is planned to be done until the next scrum meeting?
  + Setup development environment.
  + See what problems exist and think on how he can improve it.
* What are the hurdles?
  + Should we work separately on our own projects using our own documentation?
  + The plan is to work individually until later on when we integrate our system through a portal.

Frank Hernandez:

* What was done since the last scrum meeting?
  + Accessed artifacts for the project.
* What is planned to be done until the next scrum meeting?
  + Setup development environment
  + Become familiar to new development environment
* What are the hurdles?
  + No hurdles

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Talked to Juan about the project.
  + Saw videos to become familiar with application
* What is planned to be done until the next scrum meeting?
  + Setup development environment
  + Talk to Mike since he’s familiar with his work
* What are the hurdles?
  + Collaboration platform has different features and many features too new makes it difficult

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Discussion

* Determine a daily scrum meeting time and use the collaborative platform to do so
* A unified login system will be handled by Christopher Jones
* The idea is a landing page, or portal, from which students will access the separate components.
* Integration of the projects may begin during sprint 3 or 4

Date: 9/3/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 2:30 PM

End time: 2:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Downloading the setup for the development environment.
* What is planned to be done until the next scrum meeting?
  + Finish setting up
  + Get the git repositories to where they should be
* What are the hurdles?
  + None at the moment.

Frank Hernandez:

* What was done since the last scrum meeting?
  + Downloaded previous version of mobile judge
  + Reviewed the latest source code
* What is planned to be done until the next scrum meeting?
  + Will update the git repository with the latest code
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Downloaded development tools to set up the development environment
* What is planned to be done until the next scrum meeting?
  + Will complete the setup of the development environment
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Downloading setup for development environment.
  + Setup WAMP server and downloaded PHP IDE.
* What is planned to be done until the next scrum meeting?
  + Finish the setup
  + Going to go through installation videos and have it done
* What are the hurdles?
  + Server isn’t working perfectly, so have to figure out what’s going on with that.

Date: 9/4/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Almost have development environment fully set up
* What is planned to be done until the next scrum meeting?
  + Finishing setup for development environment
  + Updating repository
* What are the hurdles?
  + Taking a while to organize all files properly

Frank Hernandez:

* What was done since the last scrum meeting?
  + Old version up and running locally
* What is planned to be done until the next scrum meeting?
  + Get the new version running locally
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Got the application set up locally
* What is planned to be done until the next scrum meeting?
  + Get information from server to finish setup
  + Finish watching project videos from previous semesters
* What are the hurdles?
  + Need to contact SCIS support to fix a problem with users

Christopher Jones:

* What was done since the last scrum meeting?
  + Set up the development environment running locally
* What is planned to be done until the next scrum meeting?
  + Set up Selenium for testing
  + Continue reviewing the code for the virtual job fair site
* What are the hurdles?
  + None

Date: 9/8/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30

End time: 9:45

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Development Environment set up.
  + Working towards the git repository up to date.
* What is planned to be done until the next scrum meeting?
  + Take care of updating the git repository.
  + Get started on Documentation.
* What are the hurdles?
  + Will have to talk to Sadjadi about which code to push to the git repository.

Frank Hernandez:

* What was done since the last scrum meeting?
  + Both old and current projects are set up
  + Watched the videos for the project
  + Became familiar with the app to discover problems
  + Research single sign-on options
* What is planned to be done until the next scrum meeting?
  + Research more about single sign-on
  + Come up with an example to demonstrate to Sadjadi
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Compile a list of shortcomings from previous versions
* What is planned to be done until the next scrum meeting?
  + Meet with Juan Caraballo to discuss user stories
* What are the hurdles?
  + Pulling data from repository

Christopher Jones:

* What was done since the last scrum meeting?
  + Installed Selenium IDE testing environment
* What is planned to be done until the next scrum meeting?
  + Look over existing code and documentation to understand how the current project works
* What are the hurdles?
  + Need database credentials

Date: 9/9/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:50 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Brought Git repository up to date
  + Looked into Google’s authorization and Linkedin’s Authorization
* What is planned to be done until the next scrum meeting?
  + Contact Sadjadi about User Stories
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Connecting to the vms to inspect the code on the vms
  + Researching OAuth for authentication to help integration
* What is planned to be done until the next scrum meeting?
  + Set up proof of concept for authentication
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Spoke with Juan Caraballo to determine what to focus on
* What is planned to be done until the next scrum meeting?
  + Look into automated testing tools to test project, which best serves the needs of the project
* What are the hurdles?
  + Still not able to access the repository

Christopher Jones:

* What was done since the last scrum meeting?
  + Development environment not complete due to missing credentials
* What is planned to be done until the next scrum meeting?
  + Attempt to access database by setting a new password
* What are the hurdles?
  + Waiting for database credentials

Date: 9/10/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time:

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Decided not to contact Sadjadi about User Stories, but instead looked at the carry-over and product backlog to get idea of stories that have carried over.
  + Trying to figure out solutions to these user stories
* What is planned to be done until the next scrum meeting?
  + Prepare for bi-weekly review with Prof. Sadjadi.
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Set up the OAuth proxy to set up a single sign on to simplify integration
* What is planned to be done until the next scrum meeting?
  + Work on some sample code to demonstrate single sign on
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Worked with testing tools to become familiar and attempting to determine bugs in the system
* What is planned to be done until the next scrum meeting?
  + Communicate with Juan Caraballo to work on usability of the collaborative platform
* What are the hurdles?
  + Minimal experience with testing software

Christopher Jones:

* What was done since the last scrum meeting?
  + Received the database credentials
  + Determined the password for a file that contains test data
  + Gained familiarity with ssh
  + Watched tutorials on the YII framework
  + Ran some of the regression tests using selenium
* What is planned to be done until the next scrum meeting?
  + Finish tutorials for the YII framework
  + Prepare for sprint review
* What are the hurdles?
  + Can’t edit files on the vm through ssh

Date: 9/14/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 10:00 PM

End time: 10:25 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Determined info that can be usable towards the matchmaking process.
  + Came up with initial idea to use the info.
  + Set up local development environment
* What is planned to be done until the next scrum meeting?
  + Sketch out the initial idea.
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Reviewing old code, fixing errors, and getting the application to compile
  + Decided to use Sencha
* What is planned to be done until the next scrum meeting?
  + continue working on the new project with Sencha
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Researching/learning phpunit
  + Set up phpunit in phpstorm
* What is planned to be done until the next scrum meeting?
  + Call Juan Caraballo to update him on work accomplished
  + Set up collaborative platform for group
* What are the hurdles?
  + Git is a nightmare

Christopher Jones:

* What was done since the last scrum meeting?
  + Emailed Sadjadi to determine what to work on for Sprint 2
* What is planned to be done until the next scrum meeting?
  + Review Google Authentication
  + Create the cards for Sprint 2 planning
* What are the hurdles?
  + Unsure on what to work on for Sprint 2

Date: 9/15/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Working on sketch of initial plan
  + Looked at different paths to take during matchmaking process
* What is planned to be done until the next scrum meeting?
  + Wrap up initial idea
  + Look back at previous semesters to see how previous students handled this
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Set up the new version using Sencha
* What is planned to be done until the next scrum meeting?
  + Ask Sadjadi if the project should be moved to a new repository
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Fixed problems with Git on the dev server
  + PHPUnit is set up
  + Meeting with Juan Caraballo is being set up
* What is planned to be done until the next scrum meeting?
  + Make Collaborative accounts
  + Test PHPUnit plugin to make sure it’s working
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Used the virtual job fair to try and find login issues manually
* What is planned to be done until the next scrum meeting?
  + Look into unified login
* What are the hurdles?
  + Still lacking clarity for Sprint 2 stories

Date: 9/16/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 10:00 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked out details for matchmaking solution
  + Began reading the solution from version 6
* What is planned to be done until the next scrum meeting?
  + Finish reading solution from version 6
  + Read through solution from version 5
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Progressed on setting up new system with updated version of Sencha
* What is planned to be done until the next scrum meeting?
  + Continue work with setting up new version of Sencha
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Spoke to Juan Caraballo, proposed switch to new testing tool that can handle multiple platforms
  + Gained access to production server to prepare system for presentation and live use
* What is planned to be done until the next scrum meeting?
  + Look into design of a new suggestion box feature
  + Test system to find ui errors
* What are the hurdles?
  + Finding the testing tool

Christopher Jones:

* What was done since the last scrum meeting?
  + Spoke to Sadjadi for guidance on what to work on
  + Analyzed code - google controller and linkedin controller - to ensure that both are up to date
* What is planned to be done until the next scrum meeting?
  + Meet with Sadjadi via skype to discuss how to move forward
* What are the hurdles?
  + None

Date: 9/17/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 10:00 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Finished reading version 6 solution
  + Began reading version 5
* What is planned to be done until the next scrum meeting?
  + Finishing version 5 reading
  + Possibly make improvements to idea
  + Possibly prepare something to show to Sadjadi
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Worked on the new version of the application using Sencha
* What is planned to be done until the next scrum meeting?
  + Finish updating the project to new version of Sencha
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Clarified details with Juan Caraballo regarding changes
  + Updated production Collaborative platform to latest version
  + Began setting up feedback feature for site
* What is planned to be done until the next scrum meeting?
  + Update repository of the collaborative platform on the prod server
  + Reset database to production-ready state
  + Create users to use collaborative platform instead of skype
* What are the hurdles?
  + Learn how to use Git more successfully

Christopher Jones:

* What was done since the last scrum meeting?
  + Learned how to use OAuth 2.0
  + Got a better idea of what needs to be worked on
* What is planned to be done until the next scrum meeting?
  + Continue to learn OAuth and Sencha
  + Create comparison between using Sencha for login versus current login
* What are the hurdles?
  + None

Date: 9/18/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Finished version 5 and version 6 readings
  + Started working on solution to show Sadjadi
* What is planned to be done until the next scrum meeting?
  + Finish solution and possibly sent it to Sadjadi over weekend
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Wasn’t able to work today
* What is planned to be done until the next scrum meeting?
  + Will catch up over the weekend
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Started cleaning out production server database
  + Planned how to use git with the production server
* What is planned to be done until the next scrum meeting?
  + Finish preparing the production server for use
  + Add users so that our group can start using the platform instead of skype
  + Begin testing
* What are the hurdles?
  + Familiarity git
  + Configuring the apache server

Christopher Jones:

* What was done since the last scrum meeting?
  + Reviewed authentication code in virtual job fair
  + Read OAuthd documentation
* What is planned to be done until the next scrum meeting?
  + Have a comparison between current authentication system and using OAuthd method to show Sadjadi
* What are the hurdles?
  + None

Date: 9/21/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 10:01 PM

End time: 10:14 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Not able to finish writing up proposal to send to Sadjadi
* What is planned to be done until the next scrum meeting?
  + Finish the proposal
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Still working on the site, with the new version of Sencha
* What is planned to be done until the next scrum meeting?
  + Working on the site, with the new version of Sencha
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Finished cleaning up the database
  + Tested main features, found several bugs
* What is planned to be done until the next scrum meeting?
  + Start doing PHP testing of features
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Finished comparison between the new method using Oauthd and the old authentication method
  + Chose the one that will be best to use while comparing them
  + Spoke to Sadjadi briefly about it
  + Began reviewing documentation for Oauthd and attempted to run it on Linux Machine on a local machine
* What is planned to be done until the next scrum meeting?
  + Have to install some pre-requisites in order for Oauthd to work properly
* What are the hurdles?
  + Issue installing components for the server

Date: 9/22/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:56 PM

End time: 10:30 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Finished putting together proposal to show Sadjadi
* What is planned to be done until the next scrum meeting?
  + Meet with Sadjadi and get some feedback
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Still working on new version of Sencha
  + Working on backend now
* What is planned to be done until the next scrum meeting?
  + Have to merge 6.0.0 with 6.0.1 framework of Sencha
  + Continue working backend portion of the site
* What are the hurdles?
  + Time Constraints

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Added user accounts for Senior Project Tools
  + Tested video conference
* What is planned to be done until the next scrum meeting?
  + Connect reconfigured apache server to a new git branch
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Spoke to Sadjadi, informed him of overall progress
  + Setting up environment to test OAuthd
* What is planned to be done until the next scrum meeting?
  + Continue setting up OAuthd environment
* What are the hurdles?
  + Errors during server installation

Date: 9/23/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:50 PM

End time: 10:00 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Made further improvements to matchmaking solution
  + Contacted Sadjadi to meet with him
* What is planned to be done until the next scrum meeting?
  + Meet with Sadjadi
  + Make any suggested changes
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Set up an email sandbox/trap to prevent test emails from actually being sent
* What is planned to be done until the next scrum meeting?
  + Continue working on the new version of the site
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Began preparing for presentation for Juan Caraballo
  + Making list of bugs that exist in the current version of the system
* What is planned to be done until the next scrum meeting?
  + Continue finding bugs and making a note of them to create cards in Mingle
  + Prepare for Friday’s presentation
* What are the hurdles?
  + Time management

Christopher Jones:

* What was done since the last scrum meeting?
  + Continued setting up OAuthd environment
  + Worked to configure the Ubuntu Server as a virtual machine
* What is planned to be done until the next scrum meeting?
  + To have Ubuntu Server virtual machine up and running
* What are the hurdles?
  + Server setup/configuration

Date: 9/24/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:35 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Spoke with Sadjadi and discussed what was done until now
  + Discussed changes that need to be made
* What is planned to be done until the next scrum meeting?
  + Make those changes
  + Prepare for sprint review
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Not much done
* What is planned to be done until the next scrum meeting?
  + Prepare for sprint review
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Fixed issue with mail server - make sure that server that can send and receive emails
* What is planned to be done until the next scrum meeting?
  + Prepare for sprint review
  + Prepare for presentation
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Tried to get OAuthd to work
* What is planned to be done until the next scrum meeting?
  + Prepare for sprint review
  + Continue working on server
* What are the hurdles?
  + None

Date: 9/28/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time:

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Detailed changes that need to be made to the first two parts of the match-making algorithm
* What is planned to be done until the next scrum meeting?
  + Finish the changes that need to be made for the algorithm
  + Present them to Sadjadi and upon approval then begin design
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Working on the site
  + Consulted Sadjadi about whether the acceptance criteria for the grades a judge gives out was correct or not.
* What is planned to be done until the next scrum meeting?
  + Work on other things while awaiting an answer from Sadjadi.
* What are the hurdles?
  + When you accept a note from a judge then you accept the average of the grades. In the new version when the admin clicks ‘accept’, the system accepts all of them.

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Did some manual testing of the user interface of the site
* What is planned to be done until the next scrum meeting?
  + Get the original document to begin testing problematic areas of the site
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Set up cards on mingle and notified sadjadi of the cards
  + Continued the setup of OAuthd server, with success of a few components
* What is planned to be done until the next scrum meeting?
  + Get the server to start correctly to begin using it
* What are the hurdles?
  + Starting local instance of server

Date: 9/29/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:35 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Details for the third step of the matchmaking algorithm
* What is planned to be done until the next scrum meeting?
  + Wrap up the third step and get ahold of Sadjadi
  + Present the details of the algorithm to Sadjadi
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Working on the site
  + The site compiles with the new Sencha
* What is planned to be done until the next scrum meeting?
  + Continue working on the conversion of Sencha
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Looked at the use cases and began to create scenarios that would expose errors in the site
* What is planned to be done until the next scrum meeting?
  + Work on the feedback feature
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Continued troubleshooting OAuthd issues
  + Update Sadjadi on progress
* What is planned to be done until the next scrum meeting?
  + Get the server running to use it locally with local site
* What are the hurdles?
  + None

Date: 9/30/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:45 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Finished detailing matchmaking algorithm
  + Sent it to Sadjadi for approval
* What is planned to be done until the next scrum meeting?
  + Hopefully review feedback and start working on design
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Continued working on Sencha migration
  + Worked on back-end
* What is planned to be done until the next scrum meeting?
  + Start working on other parts of the project
* What are the hurdles?
  + Waiting on feedback from Sadjadi

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Reviewed past use cases
  + Putting a priority order on what to do first (unit testing)
  + Put this alongside of the other items that need attention
* What is planned to be done until the next scrum meeting?
  + Finish compiling priority list
  + Begin working on items on the list
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Continued researching grunt to solve issues
* What is planned to be done until the next scrum meeting?
  + Continue fixing OAuthd issues
  + Discuss issues with Sadjadi
* What are the hurdles?
  + OAuthd setup

Date: 10/1/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Began working on changes that were approved for the matchmaking algorithm
* What is planned to be done until the next scrum meeting?
  + Finish changes
  + Present them again to Sadjadi
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Worked on backend
* What is planned to be done until the next scrum meeting?
  + Will send link to the rest of the group to make sure everything works properly
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Worked on list for changes to the website
* What is planned to be done until the next scrum meeting?
  + Continue compiling list of changes
  + Work on feedback feature
  + Begin testing
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Reviewed OAuthd documentation
  + Tried getting server started
  + Messaged Sadjadi regarding ideas to overcome issues
* What is planned to be done until the next scrum meeting?
  + Wait for Sadjadi’s reply to move forward
* What are the hurdles?
  + OAuthd

Date: 10/2/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:35 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked on matchmaking algorithm changes
* What is planned to be done until the next scrum meeting?
  + Finish the changes
  + Present to Sadjadi
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Worked on backend and more sencha migration
* What is planned to be done until the next scrum meeting?
  + Setup the basic screens common for all users
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Christopher Jones:

* What was done since the last scrum meeting?
  + Contacted Sadjadi once more regarding how to proceed on the project
* What is planned to be done until the next scrum meeting?
  + Wait for Sadjadi’s response
* What are the hurdles?
  + None

Date: 10/5/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:35 PM

End time: 10:00 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Kept on working on the matchmaking details
* What is planned to be done until the next scrum meeting?
  + Finish the matchmaking details
* What are the hurdles?
  + none

Frank Hernandez:

* What was done since the last scrum meeting?
  + More sencha migration
* What is planned to be done until the next scrum meeting?
  + Need to work on backend api for performance
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Reorganized project structure so that phpunit testing would work successfully
* What is planned to be done until the next scrum meeting?
  + Have php testing done on some models/controllers
* What are the hurdles?
  + Php unit not being configurable through pear anymore so none of the previous documentation works.

Christopher Jones:

* What was done since the last scrum meeting?
  + Waited for Sadjadi’s response
* What is planned to be done until the next scrum meeting?
  + Set up vm with different software
* What are the hurdles?
  + No response

Date: 10/6/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:40 PM

End time: 9:50 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Finished matchmaking details
  + Displayed it in flowchart
* What is planned to be done until the next scrum meeting?
  + Begin design
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Had to rework a few tables to speed up queries, indexes
* What is planned to be done until the next scrum meeting?
  + Keep working on sencha migration
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Watching tutorials and researching on Yii/Php Unit
* What is planned to be done until the next scrum meeting?
  + Have something to show for presentation
* What are the hurdles?
  + Learning unit testing

Christopher Jones:

* What was done since the last scrum meeting?
  + Tried different versions of virtualization software
  + Looked to resolve issues regarding grunt
* What is planned to be done until the next scrum meeting?
  + Attempt to install OAuthd on different vm software and troubleshoot
* What are the hurdles?
  + Waiting for Sadjadi’s response

Date: 10/7/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked on formal design of matchmaking subsystem
* What is planned to be done until the next scrum meeting?
  + Continue working on design
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Worked on site, sencha migrations
* What is planned to be done until the next scrum meeting?
  + Keep working on sencha
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Spoke to Juan to discuss Unit Testing strategies
* What is planned to be done until the next scrum meeting?
  + Work on feedback feature
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Tried different versions of virtualization software
  + Looked to resolve issues regarding grunt
* What is planned to be done until the next scrum meeting?
  + Attempt to install OAuthd on different vm software and troubleshoot
* What are the hurdles?
  + Waiting for Sadjadi’s response

Date: 10/8/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:55 PM

End time: 10:05 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked on matchmaking subsystem design
* What is planned to be done until the next scrum meeting?
  + Finish some details for the matchmaking subsystem design
  + Prepare for sprint review
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Worked on the site
* What is planned to be done until the next scrum meeting?
  + Prepare for sprint review
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Began documentation on feedback
* What is planned to be done until the next scrum meeting?
  + Program Feedback feature
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Began preparation for sprint review
* What is planned to be done until the next scrum meeting?
  + Finish preparation for sprint review
* What are the hurdles?
  + None

Date: 10/12/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:33 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Did some work on design
* What is planned to be done until the next scrum meeting?
  + Finish up with the UML design
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Started and finished feedback feature
* What is planned to be done until the next scrum meeting?
  + Prepare feedback feature for presentation of the collaborative system
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Communicated with Frank about getting access to his OAuthD instance
* What is planned to be done until the next scrum meeting?
  + Connect to his OAuthD and begin working with it
* What are the hurdles?
  + None

Date: 10/13/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:40 PM

End time: 9:55 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + More work on design
  + Took time to refresh on UML
* What is planned to be done until the next scrum meeting?
  + Finish UML design
  + Meet with Sadjadi to catch him up
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Kept working on Sencha migration
* What is planned to be done until the next scrum meeting?
  + Working more on Sencha migration
* What are the hurdles?
  + Time

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Made changes to user interface for feedback feature
* What is planned to be done until the next scrum meeting?
  + Finish changes to user interface of feedback feature
  + Prepare for presentation with Juan
* What are the hurdles?
  + Learning Yii Framework

Christopher Jones:

* What was done since the last scrum meeting?
  + Communicated with Sadjadi about OAuthD issue
  + Got advice from SPT team members to try and get OAuthD running
* What is planned to be done until the next scrum meeting?
  + Try to get OAuthD running
* What are the hurdles?
  + None

Date: 10/14/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Prepared documents to send to Sadjadi for feedback
* What is planned to be done until the next scrum meeting?
  + Get the feedback and make any changes needed
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Met with Juan to present Collaborative platform
  + Improved the user interface of the feedback feature
* What is planned to be done until the next scrum meeting?
  + Make further improvements to feedback, for stability and usability
  + Make documentation for feedback feature
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Got OauthD working
  + Began reviewing the PHP SDK for OAuthD (going over examples)
* What is planned to be done until the next scrum meeting?
  + Continue going over PHP SDK
  + Attempt to create a very small website using Yii Framework
* What are the hurdles?
  + None

Date: 10/15/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 10:05 PM

End time: 10:20 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Fixed a few problems with matchmaking algorithm
* What is planned to be done until the next scrum meeting?
  + Receive feedback from Sadjadi
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Completed the use cases and UML diagrams for the feedback feature
* What is planned to be done until the next scrum meeting?
  + Continue working
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Created small test website for using OAuthd
  + Read PHP SDK for OAuthd
* What is planned to be done until the next scrum meeting?
  + Try authenticating an account using the OAuthd server and test website
* What are the hurdles?
  + None

Date: 10/16/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 10:00 PM

End time: 10:05 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Made further changes to design of the matchmaking system
* What is planned to be done until the next scrum meeting?
  + Begin development/implementation of the matchmaking system
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Worked on the backend of the system
  + Committed to github changes to sencha framework and a few other changes
  + Updated production server to make it ready for deployment
  + Replaced apache with nginx
* What is planned to be done until the next scrum meeting?
  + Keep working on backend, try to finish for end of sprint to show all changes/updates working
  + Have backend running and unit-testing completed
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Continued working on documentation for the feedback feature
* What is planned to be done until the next scrum meeting?
  + Completed the use cases and UML diagrams for the feedback feature
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Continued configuring O Auth D with small test site
  + Worked to fix a bug with OAuth D
* What is planned to be done until the next scrum meeting?
  + Finish fixing OAuth D bug
* What are the hurdles?
  + None

Date: 10/19/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:45 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Looked at implementing matchmaking system
* What is planned to be done until the next scrum meeting?
  + Touch base with Sadjadi about current progress
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Got production server ready so that it meets all deployment requirements
* What is planned to be done until the next scrum meeting?
  + Work on the backend to the production site
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Continued working on documentation for the feedback feature
* What is planned to be done until the next scrum meeting?
  + Completed the use cases and UML diagrams for the feedback feature
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Fixed an OAuthd bug
  + Worked with Sadjadi to fix Mingle cards
  + Successfully authenticated a linkedin account
  + Continued reading through the PHP SDK for OAuthd
  + Began creating the small test site
* What is planned to be done until the next scrum meeting?
  + Finish PHP code on small test site
  + Begin documentation
* What are the hurdles?
  + None

Date: 10/20/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:40 PM

End time: 9:50 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Continued to work on the matchmaking
* What is planned to be done until the next scrum meeting?
  + Speak to Sadjadi
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Working on the backend
  + Almost done configuring the backend to the new database
* What is planned to be done until the next scrum meeting?
  + Create test cases dealing with the current backend
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Spoke to Sadjadi regarding meeting with Juan
  + Started work on Use Cases
* What is planned to be done until the next scrum meeting?
  + Work on UML diagrams
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Made progress on small test site
  + Began working on use case for sign in using OAuthd
* What is planned to be done until the next scrum meeting?
  + Work on documentation
* What are the hurdles?
  + None

Date: 10/21/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:40 PM

End time: 9:50 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Emailed Sadjadi to inform him on current progress
* What is planned to be done until the next scrum meeting?
  + Work on received feedback
  + Begin preparation for sprint review 4
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Working on site backend for API routes that need to be setup
* What is planned to be done until the next scrum meeting?
  + Continue working on site backend
  + Prepare something for Sprint Review 4
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Started working on the UML diagrams
* What is planned to be done until the next scrum meeting?
  + Finish UML diagrams
  + Start writing test cases
  + Prepare for Sprint review
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Continued working on documentation
* What is planned to be done until the next scrum meeting?
  + Figure out how to present the changes (OAuthd) in the documentation
* What are the hurdles?
  + Approach to documentation was wrong

Date: 10/22/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:40 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Prepared for Spring Review 4
* What is planned to be done until the next scrum meeting?
  + Finish up preparations
  + Have presentation ready
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Preparing for Review
  + Setting up cards on Mingle
* What is planned to be done until the next scrum meeting?
  + Present
  + Keep working on backend
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Finished use cases, sequence diagrams and class diagram
  + Finished unit tests for feedback and feedback replies
  + Fixed flow of features on website
* What is planned to be done until the next scrum meeting?
  + Prepare for review
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Resolved the confusion regarding documentation
  + Finalized the cards on mingle
  + Worked on use case for sprint review
* What is planned to be done until the next scrum meeting?
  + Finalize as much documentation as possible
  + Prepare for review
* What are the hurdles?
  + Lack of clarity

Date: 10/26/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:50 PM

End time: 10:20 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Did requirement analysis for updated ranking system
  + Easy assignment phase and exhaustive phase for matchmaking
* What is planned to be done until the next scrum meeting?
  + Write Mingle cards and get them approved
  + Finish requirement analysis
  + Possibly start design
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Working on the back-end of the system
* What is planned to be done until the next scrum meeting?
  + Continue on the back-end of the system
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Compiled a list of classes to begin testing for feedback feature
* What is planned to be done until the next scrum meeting?
  + Work on documentation for feedback feature
  + Begin testing
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Install necessary components for OAuthd on development server
  + Got OAuthd running on the development server
  + On small test site, was able to authenticate a linkedin account
  + Create a request object and get data from the object (email, first name, last name)
* What is planned to be done until the next scrum meeting?
  + Work on revising mingle cards
  + Analyze current virtual job fair system to determine what needs to be modified
* What are the hurdles?
  + None

Date: 10/27/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 10:00 PM

End time: 10:30 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Wrote User Stories
  + Started writing use cases for the update/new features
* What is planned to be done until the next scrum meeting?
  + Finish Requirements for features
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Start list of cases I should be working on
* What is planned to be done until the next scrum meeting?
  + Meet with Sadjadi to discuss
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Read through VJF authentication and registration classes
  + Began to plan out implementation of OAuth D on VJF
* What is planned to be done until the next scrum meeting?
  + Continue to read VJF code
  + Implement OAuth D with the VJF registration functionality
* What are the hurdles?
  + None

Date: 10/28/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:45 PM

End time: 9:55 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked on writing use cases for the updated and new features
* What is planned to be done until the next scrum meeting?
  + Finish writing the use cases
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Working on the site backend
* What is planned to be done until the next scrum meeting?
  + Continue working on backend
* What are the hurdles?
  + MySQL on the dev machine died

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Tried to contact Juan
  + Met with Sadjadi to determine what to do for sign on for the system
* What is planned to be done until the next scrum meeting?
  + Determine what classes need to be tested in order to begin unit testing
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked on organizing Mingle Cards
  + Continued reading Virtual Job Fair authentication classes
  + Worked on creating OAuthd class for use with VJF site
  + Removing bugs from small test site
* What is planned to be done until the next scrum meeting?
  + Continued integration of OAuthd with VJF
  + Meet with Sadjadi
* What are the hurdles?
  + None

Date: 10/29/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:35 PM

End time: 9:55 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Finished writing use cases for new features
* What is planned to be done until the next scrum meeting?
  + Start design for the new ranking system
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Spoke to Juan and Sadjadi regarding integration ideas
  + Showed Juan the feedback feature
* What is planned to be done until the next scrum meeting?
  + Begin Unit Testing
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Implemented LinkedIn authentication
  + Spoke to Sadjadi about unified Portal
* What is planned to be done until the next scrum meeting?
  + Continue working on LinkedIn Authentication
* What are the hurdles?
  + None

Date: 10/30/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:55 PM

End time: 10:05 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked on design for new ranking system
* What is planned to be done until the next scrum meeting?
  + Finish design for new ranking system
  + Work on implementation for new ranking system
  + Begin testing
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Started unit testing for multiple features (login, logout, …)
* What is planned to be done until the next scrum meeting?
  + Continue working on features
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked on implementing google authentication for VJF
* What is planned to be done until the next scrum meeting?
  + Finish implementing google authentication
  + Correct any issues with google and linkedin authentication
  + push changes to develop vm
  + Ensure that the VJF website functions correctly
* What are the hurdles?
  + None

Date: 11/2/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 10:00 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Finished design for ranking system
  + Began implementation for ranking system
* What is planned to be done until the next scrum meeting?
  + Finish implementation for ranking system
  + Begin testing
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Dealing with backend
  + Working on emailing templates
* What is planned to be done until the next scrum meeting?
  + Continue working on backend
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Started unit testing for multiple features (login, logout, …)
* What is planned to be done until the next scrum meeting?
  + Begin testing ticketing features and mentor features
* What are the hurdles?
  + Tracking down class functionality

Christopher Jones:

* What was done since the last scrum meeting?
  + Implemented Google login on VJF
  + Pushed changes to dev vm to test site
  + Organized mingle cards
  + Began brainstorming single sign on feature
* What is planned to be done until the next scrum meeting?
  + Begin work on single sign on
* What are the hurdles?
  + None

Date: 11/3/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:50 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Implementation for the ranking system
* What is planned to be done until the next scrum meeting?
  + Finish implementation and get to testing
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Working on backend
  + Working on email templates
* What is planned to be done until the next scrum meeting?
  + Work on backend
* What are the hurdles?
  + The email templates

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Finished testing user functionality (login, logout, …)
  + Worked on ticketing unit test suite
* What is planned to be done until the next scrum meeting?
  + Finish ticketing testing
  + Begin testing meeting features
* What are the hurdles?
  + Unit testing within Yii framework
  + Collaborative platform code

Christopher Jones:

* What was done since the last scrum meeting?
  + Created a document containing developer credentials for future students
  + Researched on creating an OAuthd OAuth provider
* What is planned to be done until the next scrum meeting?
  + Create a senior project tools portal to redirect to the individual tools
  + Begin documentation
* What are the hurdles?
  + None

Date: 11/4/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:55 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked more on the implementation
  + Began writing some tests
* What is planned to be done until the next scrum meeting?
  + Finish up implementation and testing
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Spoke to Juan - caught him up with current testing; discussed future ideas
* What is planned to be done until the next scrum meeting?
  + Finish up testing
* What are the hurdles?
  + Interpreting messy code

Christopher Jones:

* What was done since the last scrum meeting?
  + Revised sequence diagram
  + Discussed sign on with Sadjadi
* What is planned to be done until the next scrum meeting?
  + Work on portal site
* What are the hurdles?
  + None

Date: 11/5/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:45 PM

End time: 10:05 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked on implementation
  + Started writing some unit testing
* What is planned to be done until the next scrum meeting?
  + Prepare for Sprint Review
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Finished ticketing unit testing
* What is planned to be done until the next scrum meeting?
  + Work on Mentor and meeting testing
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked on portal site
* What is planned to be done until the next scrum meeting?
  + Complete portal site
* What are the hurdles?
  + None

Date: 11/9/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:35 PM

End time: 10:00 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Started working on general documentation
* What is planned to be done until the next scrum meeting?
  + Begin implementation of the full matchmaking system
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Wrote test suites for the video conferencing and mentor applications
* What is planned to be done until the next scrum meeting?
  + Miscellaneous function unit testing
  + Begin researching how to use Selenium
* What are the hurdles?
  + Disorganized Code

Christopher Jones:

* What was done since the last scrum meeting?
  + Organized Mingle cards
  + Began brainstorming portal site design
* What is planned to be done until the next scrum meeting?
  + Work on portal site design
* What are the hurdles?
  + None

Date: 11/10/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:40 PM

End time: 9:45 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked on match-making system
* What is planned to be done until the next scrum meeting?
  + More work on the match-making system
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Had review with Sadjadi
  + Still on the application’s email function
* What is planned to be done until the next scrum meeting?
  + Keep working on the email function
* What are the hurdles?
  + Time constraints

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Reviewed remaining test cases
  + Finished writing unit tests
* What is planned to be done until the next scrum meeting?
  + Begin researching Selenium
  + Begin second round of unit testing
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Fixed a problem with OAuthd that prevented login
  + Further organized Mingle cards
  + Worked on design for portal site
* What is planned to be done until the next scrum meeting?
  + Find a problem that exists with OAuthd
  + Continue working on portal site design
* What are the hurdles?
  + None

Date: 11/11/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:35 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Working on matchmaking system
* What is planned to be done until the next scrum meeting?
  + Continued work on matchmaking system
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Continue researching selenium
* What is planned to be done until the next scrum meeting?
  + Implement selenium into phpunit
* What are the hurdles?
  + Unfamiliarity with selenium

Christopher Jones:

* What was done since the last scrum meeting?
  + Continued work on portal site design
  + Worked on formatting for login page
* What is planned to be done until the next scrum meeting?
  + Continue work on portal site design
* What are the hurdles?
  + Configuring the layout

Date: 11/12/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:45 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Working on match-making system
* What is planned to be done until the next scrum meeting?
  + Continue working on match-making system
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Working on the email application
* What is planned to be done until the next scrum meeting?
  + Finish working on the email application
* What are the hurdles?
  + Work

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Worked with Selenium and Selenium IDE
  + Wrote login and logout test cases
* What is planned to be done until the next scrum meeting?
  + Have a meeting with Juan to show unit testing progress
  + Continue working with Selenium to write test cases
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked on portal site
  + Worked on formatting for login page
* What is planned to be done until the next scrum meeting?
  + Work on portal site
* What are the hurdles?
  + Portal site layout

Date: 11/13/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:25 PM

End time: 9:30 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Worked on matchmaking system
* What is planned to be done until the next scrum meeting?
  + Continue working on matchmaking system
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Worked on the email system
* What is planned to be done until the next scrum meeting?
  + Continue working on the email system
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Continued working on Selenium Tests
* What is planned to be done until the next scrum meeting?
  + Continue working on tests
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked on the portal site - front end
* What is planned to be done until the next scrum meeting?
  + Work on the portal site - back end
* What are the hurdles?
  + Portal site layout

Date: 11/16/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:45 PM

End time: 10:05 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Still working on match-making system
* What is planned to be done until the next scrum meeting?
  + Continue working on match-making system
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Met with Juan and Sadjadi - discussed project direction
  + Began project suite for testing
  + Adding search function for feedback
  + Cleaned up some of the model code and added new code
* What is planned to be done until the next scrum meeting?
  + Work on ticketing functionality testing
  + Work on meeting functionality testing
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked on the admin dashboard for the portal site
  + Worked on the layout of the site
  + Created model for the list of portal sites
  + Worked on finding a solution for the login problem
* What is planned to be done until the next scrum meeting?
  + Work on the layout of the portal site
  + Work on the login feature of the site
* What are the hurdles?
  + Difficulty of the login problem

Date: 11/17/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:50 PM

End time: 10:05 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Continued work on the matchmaking system
* What is planned to be done until the next scrum meeting?
  + Continue working on the matchmaking system
  + Change the REST API to return image id
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked with Ricky to try and get Collaborative Platform to sign in properly using the sign-in portal
* What is planned to be done until the next scrum meeting?
  + Have Collab site sign-in working completely
  + Create the “tools” page of the portal site
* What are the hurdles?
  + Issues getting Collab site to work with portal site

Date: 11/18/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30 PM

End time: 9:45 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Still working on match-making
* What is planned to be done until the next scrum meeting?
  + Keep working on match-making system
* What are the hurdles?
  + none

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Worked on joint login with the single sign-on portal
* What is planned to be done until the next scrum meeting?
  + Work on functionality testing
* What are the hurdles?
  + Yii’s password hash

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked on the joint login with the single sign-on portal
  + Organized Mingle
* What is planned to be done until the next scrum meeting?
  + Work on portal login
  + Work on portal “tools” page
* What are the hurdles?
  + None

Date: 11/19/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:50 PM

End time: 10:00 PM

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
  + Continued working on matchmaking system
* What is planned to be done until the next scrum meeting?
  + Finish up work on matchmaking system
  + Prepare for sprint review
* What are the hurdles?
  + None

Frank Hernandez:

* What was done since the last scrum meeting?
  + Worked on the email system
* What is planned to be done until the next scrum meeting?
  + More detailed demo showing import of students and judges
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Worked on second pass of unit tests and functionality testing
* What is planned to be done until the next scrum meeting?
  + Continue working on tests
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Finished sign-on for single sign-on and Collaborative Platform
* What is planned to be done until the next scrum meeting?
  + Prepare for sprint review
* What are the hurdles?
  + Bug with the login system

Date: 10/23/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:35

End time: 10:00

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Frank Hernandez:

* What was done since the last scrum meeting?
  + Continued work on site
* What is planned to be done until the next scrum meeting?
  + Continue working on site in general
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Worked on second pass of unit tests and functionality testing
* What is planned to be done until the next scrum meeting?
  + Continue working on unit tests
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Researching methods for single-on
  + Requested VM
* What is planned to be done until the next scrum meeting?
  + Continue researching
* What are the hurdles?
  + None

Date: 11/24/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:37 PM

End time:

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Frank Hernandez:

* What was done since the last scrum meeting?
  + Deployed OAuthD to application
  + Integrated with FIU, Google, LinkedIN, Facebook, and Twitter
* What is planned to be done until the next scrum meeting?
  + Need to work on Judge sign in
* What are the hurdles?
  + None

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Began documentation
  + Worked on second pass of unit tests and functionality testing
* What is planned to be done until the next scrum meeting?
  + Continue work on tests
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Continued brainstorming ideas for executing the single sign on effectively
* What is planned to be done until the next scrum meeting?
  + Continue brainstorming
  + Begin setting up separate web application for portal
* What are the hurdles?
  + None

Date: 11/30/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:30

End time: 10:00

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Working on use case list
* What is planned to be done until the next scrum meeting?
  + Continue working on use case list
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Created separate Senior Project Portal application
  + Set up login and admin functionality
  + Some housekeeping on new portal VM
* What is planned to be done until the next scrum meeting?
  + Continue work on portal application
  + Push current project to repository and clone repository on VM
* What are the hurdles?
  + Small OAuth issue

Date: 12/1/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time:

End time:

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Created a list of use cases
* What is planned to be done until the next scrum meeting?
  + Checking each individual case to see if testing is complete
  + Might possibly have to create new unit tests
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Worked on the login
  + Push current project to repository then clone it on virtual machine
* What is planned to be done until the next scrum meeting?
  + Continue working on login
* What are the hurdles?
  + None

Date: 12/2/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time:

End time:

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Listed 30+ individual unit/functionality test cases in the list
  + Created new Suites for Functionality and Unit Testing
  + Made suites cohesive with existing suites
  + Added documentation
* What is planned to be done until the next scrum meeting?
  + Finish List
  + Finish Documentation
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Setup clone repository for portal on the VM
  + Hosted site on the apache
  + Set up Development DB and created new user for that
* What is planned to be done until the next scrum meeting?
  + Have single sign-on finalized
* What are the hurdles?
  + None

Date: 12/3/2015

Attendees: Anthony Amador, Frank Hernandez, Ricky Dominguez, Christopher Jones

Start time: 9:51PM

End time:

Minute Taker: Everyone

Anthony Amador:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Frank Hernandez:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

Ricky Dominguez:

* What was done since the last scrum meeting?
  + Finished list of tests
  + Wrote 2 new mini-suites, each of 5-6 tests for functionality
  + FInished Unit testing
  + Documented the unit tests properly
* What is planned to be done until the next scrum meeting?
  + Prepare for sprint review
* What are the hurdles?
  + None

Christopher Jones:

* What was done since the last scrum meeting?
  + Single sign-on is finished
  + Other miscellaneous things completed for the application
* What is planned to be done until the next scrum meeting?
* What are the hurdles?