Date: 5/20/2015

Attendees: Michael Machin, Mandiel Lastra

Start time: 6:00

End time: 6:42

Minute Taker: Michael Machin

First student:

* What was done since the last scrum meeting?
  + 1 Communicated with Product owner further explaining user
  + 2 found where the emails are being sent from
  + 3 Found resources on sending and receiving emails
* What is planned to be done until the next scrum meeting?
  + 1 Find out how to access emails being sent to the email that sends ticket information
  + 2 Create an algorithm that searches (a plain txt) for things signifying a auto away from desk email
  + 3 Update user stories
* What are the hurdles?
  + 1 Not being able to test email sending on local host

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Researched Trello’s API and ways to integrate it.
  + 2 Play around with the system looking for areas of improvement.
  + 3 Work on adding option for turning webcam on/off.
* What is planned to be done until the next scrum meeting?
  + 1 Update user stories.
  + 2 Design trello’s integration to the system.
  + 3 Allow a user to connect to their trello account.
* What are the hurdles?
  + 1 Not being able to test Video Conference page on localhost.

Date: 5/21/2015

Attendees: Michael Machin, Mandiel Lastra

Start time: 6:50pm

End time: 8:00pm

Minute Taker: Mandiel Lastra

First student:

* What was done since the last scrum meeting?
  + 1 Developed an algorithm to search for Out of office, and back in office replies on a text file until I can find where the service stores received emails
  + 2 Updated user stories to better reflect Product owners desires.
  + 3 Discovered how to upload the completed merged git hub code to be run on the www
* What is planned to be done until the next scrum meeting?
  + 1 Create the tables on the database to store mentors as unavailable
  + 2 Create automatic email to be sent to mentors signifying they are away
  + 3 Create the algorithm to register a mentor as away and to reassign the assigned ticket.
* What are the hurdles?
  + 1 I am having real trouble trying to find out how to access emails.

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Researched Yii API
  + 2 Worked on Trello integration
* What is planned to be done until the next scrum meeting?
  + 1 Finish Trello Integration
  + 2 Work on documentation
  + 3 Develop a plan to tackle the webcam on/off feature
* What are the hurdles?
  + 1 Understanding the Yii framework structure.

Date: 5/22/2015

Attendees: Michael Machin, Mandiel Lastra

Start time: 6:00

End time:6:35

Minute Taker: Michael Machin

First student:

* What was done since the last scrum meeting?
  + 1 I Created the tables on the database to store mentors as unavailable
  + 2 I Created an automatic email template to be sent to mentors signifying they are away
  + 3 I Created the algorithm to register a mentor as away and to reassign the assigned ticket.
* What is planned to be done until the next scrum meeting?
  + 1 Test the functions I have created
  + 2 Do further surveying of the code and a previous developer to find how to access received emails
* What are the hurdles?
  + 1 None that haven’t been noted

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Worked on Documentation.
  + 2 Develop a plan to tackle the feature of turning webcam on/off
  + 3 Found a bug when users use the “Forgot Password Feature”
* What is planned to be done until the next scrum meeting?
  + 1 Work on Documentation.
  + 2 Finish Trello integration.
  + 3 Fix Forgot Password bug.
* What are the hurdles?
  + 1 I struggled a little implementing trello’s integration

Date: 5/26/2015

Attendees: Mandiel Lastra, Michael Machin, Masoud Sadjadi

Start time:7:30

End time:8:00

Minute Taker: Michael Machin

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Created tasks to work on the user stories
  + 2 Contacted Jorge
  + 3 Tested some of the subfunctions I have created
  + Changed some of the infrastructure within my subsystems to better fit the VMC model
  + Made sure the system would no longer send messages to away mentors
* What is planned to be done until the next scrum meeting?
  + 1 Change some of the tasks I have written
  + 2 Research a way to develop a email server(quick)
  + 3 Further test subsystems to set them as done
  + Reevaluate the table on the database(reduntant) and how to change that while still preserve the no infinite loop of mine.
* What are the hurdles?
  + 1 Not understanding what was expected in the write up of tasks
  + 2 Discovering the system has no email server for the overarching using story I have been working on to be created

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Finish Trello Integration
  + 2 Fix Forgot Password bug
  + 3 Research RTCMulticonnection API
* What is planned to be done until the next scrum meeting?
  + 1 Edit user stories
  + 2 Research RTCMulticonnection API and watch tutorials to get familiar with it
  + 3 Think of new user stories.
* What are the hurdles?
  + 1 Not knowing how to decompose a user story into tasks when user story is not so big.

Date: 5/27/2015

Attendees: Mandiel Lastra, Michael Machin, Masoud Sadjadi

Start time: 7:30

End time: 8:03

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Created gmail account
  + 2 Found imap functionality to be able to access emails
  + 3 Corrected database issues brought to my attention by the product owner
  + Corrected algorithms that were related to the database
  + Began implementation of email listener
* What is planned to be done until the next scrum meeting?
  + 1 Finish implementing email listener
  + 2 Begin testing the new functional system
* What are the hurdles?
  + 1 I cannot seem to find where the email address [apache@cs.fiu.edu](mailto:apache@cs.fiu.edu) is stored to be able to change it to a my newly created email address.

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Research RTCMulticonnection
  + 2 Created new tasks
  + 3 Came up with new user stories
* What is planned to be done until the next scrum meeting?
  + 1 Create new tasks for the user stories
  + 2 Fix the existing user stories and tasks
  + 3 Edit Documentation
* What are the hurdles?
  + 1 Struggling with the webcam on/off feature

Date: 5/28/2015

Attendees: Mandiel Lastra, Michael Machin, Masoud Sadjadi

Start time: 7:30

End time: 8:45

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + Finished writing email listener
  + Made many attempts to debug it
  + Started writing a way to test other functionality
* What is planned to be done until the next scrum meeting?
  + Finish writing a way to test other functionality
  + Prepare some documentation
* What are the hurdles?
  + I had major problems with the email listener. Because php does not compile as im used to it being a seperate script would not allow access to all of the other functions in other classes that it requires.

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Read RTCMulticonnection documentation.
  + 2 Finish implementation of webcam on/off feature.
  + 3 Test webcam on/off feature.
* What is planned to be done until the next scrum meeting?
  + 1 Edit documentation to reflect this new feature
  + 2 Work on other parts of the documentation
* What are the hurdles?
  + 1 none so far

Date: 6/1/2015

Attendees: Mandiel Lastra, Michael Machin, Masoud Sadjadi

Start time:7:30

End time: 8:40

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Refined project document
  + 2 Researched an alternate means of creating an email listener
  + And begun implementation
* What is planned to be done until the next scrum meeting?
  + 1 Finish implementing the new email listener
  + 2 Test to ensure functionality
  + 3 Analyse newly suggested user stories for feasibility and requirements
* What are the hurdles?
  + 1 Design of some of previously implemented subsystems will need to be massively reworked to implement the new features.

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Researched Yii API and documentation
  + 2 Explored the existing code to plan implementation of the “edit video conference” feature.
  + 3 Came up with a plan to implement this feature.
* What is planned to be done until the next scrum meeting?
  + 1 Research screen sharing option to implement a second screen sharing field.
  + 2 Estimate how long it will take to implement second screen sharing option.
* What are the hurdles?
  + 1 none so far.

Date: 06/02/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:40pm

Minute Taker: Michael Machin

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1
  + 2
  + 3
* What is planned to be done until the next scrum meeting?
  + 1
  + 2
  + 3
* What are the hurdles?
  + 1
  + 2
  + 3

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Work on “edit video conference” feature.
  + 2 Research RTCMulticonnection API for second screen share.
  + 3 Develop user stories and different tasks.
* What is planned to be done until the next scrum meeting?
  + 1 Start implementation of second screen share.
  + 2 Organize Video Conference page to better utilize the space
* What are the hurdles?
  + 1 None so far

Date: 06/03/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:35pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 debugged the parsing algorithms for away mentor
  + 2 Attempted to run the forked email listener on the server
  + 3 Changed some of the infrastructure to find bugs
  + 4 Researched way to implement a round robin
  + 5 Researched ways to implement time limits on tickets
* What is planned to be done until the next scrum meeting?
  + 1 Research possible other ways of implementing Email listener
  + 2 Finish implementing email listener
  + 3 Get email listener running 100%
* What are the hurdles?
  + 1 Internal server errors that I can’t research because I do not have access to log files
  + 2 Php fork and Imap seem to be causing internal server errors but I cannot find out how
  + 3

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Finish edit video conference call feature
  + 2 Change look of video conference page
  + 3 Add a second area to share screen
* What is planned to be done until the next scrum meeting?
  + 1 Fix video conference page
  + 2 Fix second screen sharing option
* What are the hurdles?
  + 1 After changing the look of the video conference page to better utilize the space, the contents were not properly working.

Date: 06/05/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 5:00pm

End time: 6:00pm

Minute Taker: Michael Machin

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Finished implementing and testing email listener
  + 2 It is now running 100%
  + 3 Started writing the user manuals for email listener
* What is planned to be done until the next scrum meeting?
  + 1 Use implementation of email listener to scan for tickets that have not been responded to for longer than the time allowed
  + 2 Work on constructing a menu for the site moderator to change the time frame for the High, medium, low ticket priorities
* What are the hurdles?
  + 1 Confusion on how to exactly implement a round robin assignment protocol due to lack of experience with php systems.
  + 2 Cannot re-assign only the ticket that prompted the Auto:out of office response due to several of the systems limitations.
  + 3

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Fix Video Conference page layout.
  + 2 Added Second Share screen.
* What is planned to be done until the next scrum meeting?
  + 1 Fix synchronization problem with video
  + 2 Change chat.
  + 3 Make sure that when users leave username gets removed.
* What are the hurdles?
  + 1 Several bugs on Video Conference.
  + 2 Synchronization problem with video.
  + 3 Can’t get the second screen share option to work.

Date: 06/08/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:00pm

Minute Taker: Michael Machin

First student: Michael Machin

* What was done since the last scrum meeting?
  + Implemented round robin selection on ticket assignments
  + Begun implementation of reassigning tickets when the assigned mentor has not responded within allotted time
  + Tested new functionalities
  + Researched how to implement cron jobs
  + Updated user stories and tasks on mingle
* What is planned to be done until the next scrum meeting?
  + Learn how to implement front end views to allow system admin to change priority values
  + Implement the email listener and out of time finder as cron jobs
  + Finish implementing out of time to find scheduled meetings as a way to see that the mentor has responded
* What are the hurdles?
  + Having entirely worked on back end implementation I do not know how to create a web page or a form for the system admin to work on
  + The scheduled meetings are not saved on ticket events.

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Work on synchronization problem.
  + 2 Research RTCMulticonnection documentation to fix this.
* What is planned to be done until the next scrum meeting?
  + 1 Make sure that when users leave the conference their username gets removed from the page.
  + 2 Allow users to share their screen without having the person currently sharing his/her screen hit “stop sharing screen”
  + Notify users when they are waiting on the meeting organizer to arrive.
* What are the hurdles?
  + 1 When users leave the conference sometimes their username gets removed and sometimes not. Having trouble finding what the bug is.

Date: 06/09/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:00pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Created a admin view for priority so that the system admin can adjust the hours related to priority
  + 2 Added “Scheduled meeting” to list of event types and attempted to have the ticket\_events table updated when a mentor scheduled a meeting with the mentee related to the ticket:BUG: the ticket\_events adds a scheduled meeting event whenever the ticket view opened
  + 3 Created some tests
* What is planned to be done until the next scrum meeting?
  + 1 Request permission access to create cron jobs on the server
  + 2 Get the cron jobs system working to be able to show the product owner a production level working system
  + 3 Fix the bug involved with refresh
* What are the hurdles?
  + 1 Crontabs permission denied
  + 2 Bug with refresh.

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Notify users when they are waiting for the meeting organizer to arrive.
  + 2 Added section for second screen share and started implementation for it.
* What is planned to be done until the next scrum meeting?
  + 1 Disable path at the top of the page in order to take advantage of the space.
  + 2 Disable chat (for testing purposes)
  + 3 Rearrange webcams to better utilize the space on the page.
* What are the hurdles?
  + 1 I am having trouble finding the bug that doesn’t remove the username of a user when he/she leaves the conference.
  + 2 Second screen share is not being displayed on the space it should.

Date: 06/10/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:00pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Have the script AutoBackend.php running as a cronjob
  + 2 Did Many tests to ensure the project was working
  + 3 Fixed the bug with refresh
  + Implemented new way to determine if the mentor has scheduled a meeting with the ticket creator
* What is planned to be done until the next scrum meeting?
  + 1 Make sure out of office emails sent by different email servers are being sent to the email watched by the script
  + 2 Continue testing to find and root out bugs
  + 3 Talk to the fiu system admin to have the emails sent out not have their from address overwritten
  + Fix the bug where tickets that are out of time are not properly being found
* What are the hurdles?
  + 1 Currently the SMTP server overwrites the from address

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Disable path at the top of the page in order to take advantage of the space.
  + 2 Disable chat (for testing purposes)
  + 3 Added second section for screen-share
  + 4 Tried moving the webcams around
* What is planned to be done until the next scrum meeting?
  + 1 Disable “join” button once the user joins the conference
  + 2 Center shared screen video.
  + 3 Get the second share screen feature to work
* What are the hurdles?
  + 1 When I tried rearranging the webcams I could not get them to line one next to the other.
  + 2 I am having trouble getting the second screen share to work.

Date: 06/11/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:30pm

Minute Taker: Michael Machin

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Fixed a bug, tickets that are out of time are properly being found
  + 2 Emails are no longer being overwritten, Caused a bug where some emails are not being sent, fixed
  + 3 Did more tests to ensure the subfunctions I have created are working properly for the showcase
  + Ensured that emails auto replied to by out of office responders are being sent to fiucoplat@gmail.com
* What is planned to be done until the next scrum meeting?
  + 1 Create a separate script and cron job to be able to showcase the functions in the time provided, there will be slight variations and some removed functionality
  + 2 Run tests to ensure that the right tickets are found that are out of time, both positive and negative results
  + 3 Finish writing user guides
* What are the hurdles?
  + None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Disable “join” button once the user joins the conference.
  + 2 Center shared screen video.
  + 3 Work on trying to get the second section for screen-sharing to work.
* What is planned to be done until the next scrum meeting?
  + 1 Work on getting the second section for screen-sharing to work.
  + 2 Edit and refine the documentation.
  + 3 Prepare for Sprint planning/review.
* What are the hurdles?
  + 1 I can’t get the second section for screen-sharing to work. Reached out to a developer at WebRTC and waiting for an answer.

Date: 06/16/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:15pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + Fixed the bug in the displaying of time stamps on ticket events
  + Reworked some of the AutoBackend database to better use existing tables
  + Created a admin page for changing the rulings on when tickets are reassigned
* What is planned to be done until the next scrum meeting?
  + Research how create a link that sends information to the system
  + Work on sending links in the tickets in the emails sent out on ticket reassign
* What are the hurdles?
  + The way emails are sent out by the previously implemented system no information on the tickets are readily available

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Try to install selenium for chrome in mac OS
  + 2 Rearrange webcams to better utilize the space on the video conference page
  + 3 Enlarge both screens on the video conference page so that shared-video can be viewed full-screen
* What is planned to be done until the next scrum meeting?
  + 1 When user selects to go full-screen on the screen being shared and then goes back the video is shifted.
  + 2 Fix share-screen problem. When users want to share screen they have to have the user currently sharing screen hit stop sharing.
* What are the hurdles?
  + 1 Could not install selenium for chrome in mac OS.

Date: 06/17/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:35pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Changed emails to include information on the ticket
  + 2 Added the link to view the ticket and reassign the ticket to the emails addresses
  + Added further definitions to the Reassign rules admin page
* What is planned to be done until the next scrum meeting?
  + 1 Create a way to allow the mentors to remove themselves from the away list
  + 2 Create a way for the system admin to manage the awaay list
  + 3 Contact the Fiu system administrators
* What are the hurdles?
  + 1 Emails sent from my auto backend process that contain links are flagged as spam

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Fix the issue of going full screen and then back. Video no longer shifts position.
  + 2 Fix share-screen problem. Users can share their screen without having the user currently sharing his/her screen hitting “stop-share screen”.
* What is planned to be done until the next scrum meeting?
  + 1 Edit documentation
* What are the hurdles?
  + 1 None so far

Date: 06/18/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:00pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Created an admin page for the away mentors
  + 2 discovered a way to send emails directly through gmail on php
* What is planned to be done until the next scrum meeting?
  + 1 Work on creating a page and links to the page for the away mentor to be able to remove themselves from that list
  + 2 work on the away mentor admin page to have information they enter be automatically correct
* What are the hurdles?
  + 1 No word from the fiu system administrator

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Worked on documentation.
  + 2 Looked for an alternative of selenium for google chrome.
  + 3 Installed iMacros (a web automation extension for chrome) for testing.
* What is planned to be done until the next scrum meeting?
  + 1 Work on issue that exists when users share their screen when another user is currently sharing his/her screen.
* What are the hurdles?
  + 1 When users share their screen when there is another user sharing his/her screen the screen turns black after a couple of times it has been shared.

Date: 06/22/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:00pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Created a notification on the user’s homepage when they are away
  + 2 attempted to implement a button that will set them as not away (bugged)
  + 3 scheduled a meeting with the fiu system admin to weigh options of email
* What is planned to be done until the next scrum meeting?
  + 1 Have meeting with fiu system admin
  + 2 Finish implementation on button
  + 3 Begin implementation on solution to email problem
* What are the hurdles?
  + 1 Lack of experience with front end implementation

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Tried to fix the issue of sharing screen when it is already being shared.
  + 2 Fix video size when it is greater than the window.
* What is planned to be done until the next scrum meeting?
  + 1 Work on second screen to get it to share video.
  + 2 Work on issue there is when sharing screens when it is already being shared
* What are the hurdles?
  + 1 When two users share their screen back and forth it works fine. However when a third user starts to share his/her screen it starts causing problems.

Date: 06/23/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:25pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Had meeting with fiu system admins
  + 2 Set up email server on the system
  + 3 begun implementation of the change to the email parsing algorithm
* What is planned to be done until the next scrum meeting?
  + 1 Finish implementation of email parsing algorithm
  + 2 Test the parsing on different email senders
  + 3 Test to make sure the new change does not negatively affect other working systems
* What are the hurdles?
  + 1 The new email server does not allow imap reading of the emails so I need to parse the emails as text files which leads to some guessing

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Worked on issue there is when trying to share screen when it is already being shared.
  + 2 Worked on second screen to get it to share video.
* What is planned to be done until the next scrum meeting?
  + 1 Keep working on second screen to get it to share video.
  + 2 Meet with FIU staff to discuss if they have any knowledge on video streaming.
* What are the hurdles?
  + 1 I can’t get the second screen to work :( :( :(

Date: 06/24/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:30pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Finished the parsing algorithm
  + 2 Tested the emails with gmail, yahoo, and product owners ibm account
  + 3 Tested to make sure the system finds out of office emails and behaves accordingly
* What is planned to be done until the next scrum meeting?
  + 1 Update some of the functions of the system to reflect the rules of the system
  + 2 Add a notification and a button to the system to allow the mentor to remove themselves from the away list
  + 3 Add a link to the emails notifying that notify the away mentor of their away status. The link will remove them from the away list.
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Get second screen to share video. A user can now share his/her screen on the right becoming the presenter while the other users can share screen on the right as well as use the whiteboard.
* What is planned to be done until the next scrum meeting?
  + 1 Fix problem that users face when they join a conference when both screens are being shared.
  + 2 Route first screen to the right screen and second screen to the left and keep that state.
* What are the hurdles?
  + 1 When both screens are being shared and a user joins the screen sharing creates problem.

Date: 06/25/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:20pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Added a button to the users homepage if they are away
  + 2 Tested to make sure the button works properly, removing them from the away list and refreshes their homepage
  + 3 The button only displays when they are away
  + 4 The link is now displaying in the email, and the link removes the away mentor from the away list.
* What is planned to be done until the next scrum meeting?
  + 1 Work on Documentation
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Fix problem that users face when they join a conference when both screens are being shared.
  + 2 Route first screen to the right screen and second screen to the left and keep that state.
* What is planned to be done until the next scrum meeting?
  + 1 Wrap up user stories currently under development.
  + 2 Edit documentation to reflect new changes.
  + 3 Create user manuals.
  + 4 Prepare for Sprint Planning/Review.
* What are the hurdles?
  + 1 None.

Date: 06/29/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:30pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Started catching up with documentation and uml diagrams
* What is planned to be done until the next scrum meeting?
  + 1 Continue working on documentation and diagrams
  + Begin implementation on viewing usernames and using usernames to add to away mentor list
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Implemented new chat that can be shown/hided by the user for convenience.
  + 2 Route 1st screen to the right and 2nd screen to the left.
* What is planned to be done until the next scrum meeting?
  + 1 fix the issue there is when the text overflows the size of the chat area.
  + Create UML diagrams.
* What are the hurdles?
  + 1 When text overflows the size of the chat users can’t see it. Have tried different CSS properties but haven’t been able to fix it.

Date: 06/30/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:45pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Did more work on documentation
  + 2 Implemented being able to see the usernames in the away mentor admin view
  + 3 implemented the ability to add mentors to the away list by username
  + Fond a bug: tickets are not able to have a file attached to them
* What is planned to be done until the next scrum meeting?
  + 1 Begin implementation of seeing the Firstname and lastname of the away mentor
  + 2 Begin implementation of adding to the away mentor by firstname lastname
  + 3 Finish catching up with documentation
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Fix the issue there is when text overflows the size of the chat area.
  + 2 Create UML Diagrams
* What is planned to be done until the next scrum meeting?
  + 1 Fix the problem there is when a user joins after the two screens are being shared.
  + 2 Work on Documentation.
* What are the hurdles?
  + 1 When user joins after the two screens are being shared there is a synchronization problem.

Date: 07/01/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:00pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Added the ability to add the away mentor by their name
  + 2 Begun implementation on an autocomplete feature
  + 3 Added the ability for the ticket creator to assign their ticket to another mentor.
* What is planned to be done until the next scrum meeting?
  + 1 Change the way tickets are manually reassigned to only allow the administrator to pick a specific mentor.
  + 2 Track down the bug in the autocomplete feature
  + 3 Look over video conference code to see what is going wrong
* What are the hurdles?
  + 1 Autocomplete does not fill the form bar.

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Worked on documentation.
  + 2 Worked on fixing the issue of when users join while the two screens are being shared and could not fix the bug.
* What is planned to be done until the next scrum meeting?
  + 1 Keep trying to fix the existing bug of two screens being shared and having a user join the conference.
* What are the hurdles?
  + 1 Haven’t been able to fix the issue of having a user joining when the two screens are being shared.

Date: 07/02/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:20pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Found bug in personal mentor, they cannot see tickets created by their mentee
  + 2 Continued work on the autocomplete feature
  + 3 Found issues in the video conference to help mandiel
* What is planned to be done until the next scrum meeting?
  + 1 Continue to work on the autocomplete feature
  + 2 Find cause of bug in personal mentor
  + 3 Continue to help mandiel with video conference
* What are the hurdles?
  + 1 Application process for mentor’s is strangely organized

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Debug issue of sharing screen.
  + 2 Implemented new way of handling the two screens being shared and a user joining the conference.
* What is planned to be done until the next scrum meeting?
  + 1 Keep trying to fix the bug with the new implementation
  + 2 Create UML diagrams.
* What are the hurdles?
  + 1 Can’t fix the issue because when new user joins the conference all streams are received at the same time.

Date: 07/03/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 7:00pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Found cause of bug in application process, table mentee is not being updated
  + 2 Fixed bug in autocomplete feature
* What is planned to be done until the next scrum meeting?
  + 1 Find a possible solution to bug in application process
  + 2 Help Mandiel with video conference testing
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Created some UML Diagrams
  + 2 Implemented counter for chat
  + 3 Notify users when they receive a chat message and chat is hidden.
* What is planned to be done until the next scrum meeting?
  + 1 Work with Michael to test video conference.
  + 2 Finish the handling of streams when users join and all streams get to user.
  + 3 Have system wait until all the remote streams are loaded before loading the screens
* What are the hurdles?

1 The remote video streams conflict with the screen streams

Date: 07/06/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:15pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Fixed Bug in application process mentor can now see all tickets created by mentee
  + Proposed possible solutions to mandiel for Video conferencing
* What is planned to be done until the next scrum meeting?
  + 1 Work on documentation
  + Find possible scenarios where user interface can be improved.
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Have the system wait until it loads all the remote streams before sharing screens.
  + 2 Fix the issue there is when user joins a conference having the two screens being shared.
* What is planned to be done until the next scrum meeting?
  + 1 There is an issue with screen sharing when a user has no webcam and he is the presenter.
  + 2 Research ways to fix this issue
  + Work with michael to test this since he has a computer with no webcam.
* What are the hurdles?
  + 1 If the presenter is a user with no webcam users joining the conference are not able to see the screen being shared by that user

Date: 07/07/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:30pm

Minute Taker: Michael Machin

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Found possible places where user interface can be approved
  + 2 Worked on documentation and UML diagrams
* What is planned to be done until the next scrum meeting?
  + 1 Work sorting the tickets as the product owner suggested
  + 2 Help Mandiel test and debug the video conferencing.
  + 3 Help Mandiel with the autocomplete feature
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Research ways to fix issue there is when users with no webcam share their screen.
  + 2 Tried fixing the problem but was unable to.
* What is planned to be done until the next scrum meeting?
  + 1 Keep working on fixing issue with users not having a webcam and sharing their screen.
  + 2 Allow users to invite people by name instead of by email when creating a new video conference.
* What are the hurdles?
  + 1 Haven’t been able to fix the previously mentioned issue.

Date: 07/08/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 7:30pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Finished implementation of sorting algorithms
  + 2 Helped Mandiel find and fix bug with video confrence
* What is planned to be done until the next scrum meeting?
  + 1 Fix implementation of sorting algorithms to suit product owners desires
  + 2 Finish documentation
  + 3 Provide user with the ability to sort the tickets on their to do list them selves
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Fixed issue of having a user with no webcam being the presenter. Now when users join they will receive all streams even if a user with no webcam is sharing screen.
  + 2 Provide users with the option to invite other users by name instead of by email when creating a video conference.
* What is planned to be done until the next scrum meeting?
  + 1 Make sure that when user leaves a conference all his information is cleaned up
  + 2 Add a cancel button when creating a conference
* What are the hurdles?
  + 1 When users leave a conference for a second time username does not get removed and this seems to be causing connection problems

Date: 07/09/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:30pm

Minute Taker: Michael Machin

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Finished Documentation
  + 2 Finished implementing ability for users to sort their todo list
  + 3 Added a new column to the to do list “last event”
* What is planned to be done until the next scrum meeting?
  + 1 Write user guides
  + 2 Learn Selenium
  + 3 Prepare for Sprint Review
* What are the hurdles?
  + 1 None

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Clean up after a user leaves the conference (remove username and streams).
  + 2 Add a cancel button to the create video conference page
  + 3 Started working on deleted databased storage.
* What is planned to be done until the next scrum meeting?
  + 1 Wrap up user stories currently under development.
  + 2 Edit documentation.
  + 3 Prepare for sprint planning/review meeting.
* What are the hurdles?
  + 1 None so far

Date: 07/14/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:20pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Attending meeting with user interface consultant
  + 2 Changed what was displayed in the homepage lists of tickets
  + 3 Added the ability to sort by last event
* What is planned to be done until the next scrum meeting?
  + 1 Further define what is viewable in the home page ticket lists
  + 2 Add tabs to display closed tickets
  + 3 Find other usability issues
* What are the hurdles?
  + 1 none

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Improve usability by making system’s interaction with the user easier
  + 2 Met with Debra at FIU to discuss improvements that can be made to the system for better user’s experience.
* What is planned to be done until the next scrum meeting?
  + 1 Develop a “Deleted Conferences” page so that users can access video conferences that they created or were invited to and have been deleted.
  + 2 Advise the user when they join a conference to install the required plug in if they want to share their screen
* What are the hurdles?
  + 1 None so far

Date: 07/15/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:30pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Added tabs to the ticket lists to view old, new
  + 2 Made a list to display the user's upcoming meetings on the homepage
  + 3 Finished defining what will display on the ticket lists
* What is planned to be done until the next scrum meeting?
  + 1 Display late status and how late the user is on the upcoming meetings lists
  + 2 Add definitions to the mentor application portal page
  + 3 Find other usability issues in the system
* What are the hurdles?
  + 1 none

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Check if user has the “Screen Capturing” plugin installed and if they don’t advise them to install it before joining the conference.
  + 2 Create a page to display Deleted conferences.
* What is planned to be done until the next scrum meeting?
  + 1 In the newly created page display canceled and past video conferences in
* What are the hurdles?
  + 1 None so far

Date: 07/16/2015

Attendees: Mandiel Lastra, Michael Machin, Juan Caraballo

Start time: 6:00pm

End time: 6:30pm

Minute Taker: Michael Machin

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 created a page that users can use to search closed tickets to see if their issue has already been solved
  + 2 Changed some of the verbiage around the site.
  + 3 Found more ways for us to work on the user interface
* What is planned to be done until the next scrum meeting?
  + 1 Implement the ability for the user to suggest a new domain
  + 2 Begin documenting test cases.
* What are the hurdles?
  + 1 none

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Display canceled and past video conferences in the newly created “View past/canceled Video Conferences” page.
  + 2 Jot down new ideas that would make user’s interaction with the Collaborative Platform easier.
* What is planned to be done until the next scrum meeting?
  + 1 Show that date and time are both required fields when creating or editing a conference.
  + 2 Create a button to toggle between “Show Screen” and “Show Whiteboard”
  + 3 Make “Invite people” one button on the page instead of having it in the settings menu.
* What are the hurdles?
  + 1 None

Date: 07/20/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:25pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Documented test cases
  + 2 Begun implementation on the ability to suggest a new domain
* What is planned to be done until the next scrum meeting?
  + 1 Continue work on implementation of domain suggestions
  + 2 Work on final document.
* What are the hurdles?
  + none

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Make clear to the user that the date and time fields are required when creating or editing a video conference.
  + 2 Provide user with a button to toggle between “Show Screen” and ”Show Whiteboard” instead of having these options in separate drop down menus.
  + 3 Make “Invite People” one single button on the video conference page instead of having it as the only option in the settings drop down menu.
  + Perform some research on how to document test cases.
* What is planned to be done until the next scrum meeting?
  + 1 Add a calendar widget to the date field when creating or editing a video conference so that user does not have to type the date in possibly making a mistake.
  + 2 Work on documentation.
  + 3 Add option to install “Screen Capturing” extension to the operations menu.
* What are the hurdles?
  + 1 Have no background on documenting test cases so I have to do some more research.

Date: 07/21/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:20pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Implemented the ability for the admin to accept/reject a domain suggestion
  + 2 Refined product documentation
* What is planned to be done until the next scrum meeting?
  + 1 Create diagrams for domain suggestion
  + 2 Further refine documentation
* What are the hurdles?
  + none

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Added a calendar widget to the date field when creating or editing a video conference so that user does not have to type the date in possibly making a mistake.
  + 2 Add option to install “Screen Capturing” extension to the operations menu.
  + 3 Research how to properly document test cases.
* What is planned to be done until the next scrum meeting?
  + 1 Work on documentation.
  + 2 Start documenting test cases.
* What are the hurdles?
  + 1 None so far

Date: 07/22/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:35pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + 1 Created diagrams for domain suggestion
  + 2 Refine documentation
  + 3
* What is planned to be done until the next scrum meeting?
  + 1 Finish refining documentation
* What are the hurdles?
  + 1 none

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Documented test cases for the different functionalities implemented during the term.
  + 2 Edited documentation
* What is planned to be done until the next scrum meeting?
  + 1 Work on documentation
  + 2 Start preparing to record videos on the Video Conference module
* What are the hurdles?
  + 1 I have no guideline on what material needs to be recorded on the videos.

Date: 07/23/2015

Attendees: Mandiel Lastra, Michael Machin

Start time: 6:00pm

End time: 6:35pm

Minute Taker: Mandiel Lastra

First student: Michael Machin

* What was done since the last scrum meeting?
  + Further refined documentation
* What is planned to be done until the next scrum meeting?
  + Finish refining documentation for final sprint report and review.
* What are the hurdles?
  + 1 none

Second student: Mandiel Lastra

* What was done since the last scrum meeting?
  + 1 Refine project documentation
  + 2 Start downloading software needed to record the videos
* What is planned to be done until the next scrum meeting?
  + 1 Update documentation for sprint review
  + 2 Prepare for sprint review meeting.
  + 3 Give final touches to the code
* What are the hurdles?
  + None.