## Slide 1: Sprint Review
Ricardo Dominguez
Collaborative Platform
September 25, 2015

## Slide 2: Progress pt.1
Set up production server –
  Set database to production standard
    Keep accounts that matter to system
    Erase all extraneous data
      Users, Events, and Tickets
  Test features to assure they were working
    Ticketing
    User Management
    Administrative rights
      User Privileges
      Creating / Deleting Content
  Preparing and Testing Video Conference
  Setting up Email for Server Development
    Testing fiucoplat@cp.cs.fiu.edu
    Setting up listener on Production Server

## Slide 3: Progress pt.2
Feedback Feature –
  Juan wanted feature for feedback
  Put it together using Yii Framework
  Set up DB Table for it
Finding current system Bugs
  Email Confirmation
  Video Conferencing
    Same Address
    “Stop Sharing” Button
  PHP Errors
    Logging in
    Subdomain

## Slide 4: Goals
Unit Testing
  PHP Unit
  Known Defect Priority
    User Login
    Tickets
Complete Feedback Feature
Continue to log Usability Issues
Begin to fix Current known Defects
Continue adding/testing Production Server
Preparing for Collaborative Platform v7 Presentation

## Slide 5: Thank you!